1) Determine the Input, Process and Exit criteria
for each of the project management processes

->Present the above data in a tabular diagram

Ans)

a)Project Initiation phase

Input	Process	Output
- Interviews with customer and other key personnel / - Strategic documentation / -Customer literature / -Lessons learned from previous projects performed for project sponsor	a) Interview / Customer / b)Conduct Internal Research / c)Develop Solution and Requirements / d)Review Lessons Learned e)Review Customer Requirements / f)Define Project Roles / project Manager / Project Sponsor / g)Assemble Core Project Team / h)Develop High-Level Work Breakdown Structure (WBS) / i)High-Level Risk Assessment / j)Develop Cost Estimates k)Develop High-Level Project Charter / l)Review with Owners for Approval	-Opportunity Summary / -Pre-Project Budget Worksheet / -Opportunity Assessment Detail / -Quality Assurance Template / -High Level WBS / -High Level Risk Assessment / -Client Cost Benefit Analysis / -Problem / Identification / -Proposal Checklist / -Project Proposal Document / -High Level / Project Charter

b) Project Planning

Input	Process	Output
-High Level Project Charter (with attachments) / -High Level Risk Assessment / -Requirements Document	a)Conduct a Project Team Detailed Planning Meeting and Work Session / b)Develop the Detailed WBS / c)Develop The Responsibility Matrix / d)Develop Communications Plan / f)Risk Assessment and Management Planning / g)Define Human Resource Skill Requirements / h)Schedule / Preparation / i_Develop Cost Management Plan / j)Measuring / Quality / k)Project Procurement Management / l)Project Procurement Management / m) Obtain Communication Management Plan Approval / n)Finalize Project Charter / o)Conduct Management Review with Owner / p)Develop / Baselines	-Communications Plan / -Communications Matrix / -Issue Log / -Action Item Log / -Documentation Matrix / -Status Reports / -Organization Chart / -Project Team Directory / -Project Charter / -Resource Request Form / -Project WBS / -Requirements Traceability Matrix / -Responsibility Matrix / -Risk Management Guide / -Project Notebook / -Developing Task Worksheet / -Project Schedule

c) Project Execution

Input	Process	Output
-Project Team / -Project WBS / -Communication Plan / -Risk Management Plan / -Organization Chart / -Responsibility Matrix	a) Tracking / b) Status / Meeting / c)Change / Management / Evaluate Scope Change Requests / Assess Scope Change Impact / Taking Corrective Action / Review Status with Owner / -Update Project Plans and Schedule / d)Maintaining / Quality / e)Project / Documentation / f)Executive / Review / g)Meeting Facilitation	-Current and Updated Project Schedule

e) Monitoring and control

Input	Process	Output
-Project Notebook / -Issues/Action Item Log / -Status Reports / -Project Schedule	a)Monitor and Control Project Risk / b)Manage & Resolve HR Conflicts / c)Adjust / Schedules / d)Manage Troubled Project Process / e)Complete the Phase Sign-off / f)Conduct Interim Project g)Review with Owner	-Change Management / -Quality Management / -Phase Sign Off

d) Project Closure

Input	Process	Output
-Completed, up-to-date project schedules / -All project documentation / -Quality Checklists	a)Administrative / Closure / b)Survey the Project Participants / c)Conduct Post Implementation Review / d)Develop Lessons Learned / e)Send Documentation to Repository / f)Hold Project Celebration	-Post Implementation Review / -Performance Evaluations / -Lessons Learned / -Project Evaluation / -Delivery of Final Documentation / -Project Sign-Off / -Customer Satisfaction Survey